## Slide 1: What’s There?
Peter Menchu
Garrett Brumley
Joseph Vo
Nasser Alqudaihi

## Slide 2: Introduction
Group: The 4 Bits
What’s There? An app that would allow users to access a range of current information about a city in one location.

## Slide 3: Features of the app
Users may select from supported states listed in a dropdown menu, leading to a menu of supported cities. For the selected city, the app may display:
  Weather from open sources
  Traffic
  Local News
    RSS feeds
  Gas Prices
  Events

## Slide 4: Features cont.
Tourist Attractions/Geography
Environment tips
Public Transportation
Search feature for City, dropdown menu of available states followed by one for cities
Demo Version will exhibit a couple of cities, released version would ideally include as many places as possible
Possibly have an option to select a city as a "home" city, where it pops up when you open the
app without having to look it up first

## Slide 5: Audience
For tourists: Acts like a travel guide
For residents: Residents could use this app as a central information system/interface. This would be particularly useful for older residents who may have difficulties browsing the internet to collect individual data.

## Slide 6: Development
Language: C++
Development environment: Visual Studio
Platform: Desktop app

## Slide 7: Planning/Tentative timeline
9/13: Have a complete list of features and a good idea what the final product will be
9/18: Be familliar with visual studio and RSS feeds
9/20: Have requirement specifications laid out
9/22: Have begun programming, the basics
9/27: UML design
9/29: Have some functionality added, perhaps the dropdown search bars, and a basic GUI
10/2: Have actual functionality for the search, returns a result
10/4: Test Plan laid out
10/6: have hardcoded results that don't require feeds added

## Slide 8: Timeline cont.
10/9: Begin trying to work with RSS feeds
10/10: Have rest of Del. 2 finished
10/13: Have at least one working feed, probably weather first
10/20: Have another feed (gas) working and others in work
10/23: Have an improved GUI, still working on the news feed
10/27: Have a working news feed, begin working on traffic and less essential functionality
11/3: App should be mostly put together, begin preparation for del. 3 by going over previous
code and keep adding smaller functionalities.
11/12: Have code ready for inspection
11/27: Completion

## Slide 9: Chart

## Slide 10: Top Five risks
1. Inexperience
2. Poor project schedule management
3. Communication
4. Technical difficulties
5. Schedule conflicts

## Slide 11: Monitoring risks
Immediately establish times that could work for meetings where everyone is free
Hold regular meeting and set agendas for each meeting so it has a direction and time is not wasted
Monitor each group member's contribution.
Identify subtasks and assign them to individual group members, and ensure tasks are done on time.
Assign individual members to research topics required for development of the project and have them teach the rest of the group.

## Slide 12: Reevaluating risks
Monitor how much we learn along the way, and based on the level of experience we are at, perhaps every two weeks or so, we can review the risks we initially laid out and can decide if they are still applicable, have become a problem for us, or are at the same level as when we first wrote them.
Once we have started making progress on the app, we can see if any new risks have developed, or if the initial ones still apply.

## Slide 13: Contingency plans
If there are delays, certain features could be omitted
Number of cities could be reduced/increased depending on progress
Assign individual members to research topics required for development of the project and have them teach the rest of the group.

## Slide 14: App restrictions/potential further development
For the purpose of this project, we will select only a few cities
More cities could be added in the future
Mobile version

## Slide 15: Questions?